## Slide 1: TPRM GenAI Use Cases
Copywrite @ 2024 Deloitte Development LLC. All rights reserved.
Draft
For Discussion Purposes Only
Notes: corrected numbers
title slide
slide with prioritized use cases 1-4 (summary view)
detailed slides explaining use case priority level, milestones, and milestone prioritization for use cases 1-4
  more polished slide format
slide listing additional (deprioritized) use cases 5-27 including use case priority level (but no milestones)
elevated formatting across the deck for a PPMD audience
  making things more visual where possible using CM scrapbook/template slides/icons
  minimizing white space
  including draft stamps, etc (I will share some examples to help illustrate the look/feel we are going for)

## Slide 2
Priority Use Cases
1. Enhance Demo for Automated Evidence Review Capability (incl. UX/UI)
4. Automated Remediation Recommendations
2. Enhance Automated Evidence Review Capability
3. Automated Control Based Assessment (CBA)
Enhance demo (including UX/UI) of GenAI evidence review capability to drive sales.
Enhance capability to more reliably answer questions about third party evidence, allowing analysts to save time and avoid errors during evidence review.
GenAI model reliably assesses third parties' security controls (Pass/Fail/Not Applicable) and suggests follow up questions when necessary.
GenAI makes reliable remediation recommendations for failed controls.
Draft
For Discussion Purposes Only
5. Conflict of Interest (COI) initiation and tracking
Automated COI to reduce time taken to conduct conflict checks on assessments.
Copywrite @ 2024 Deloitte Development LLC. All rights reserved.

## Slide 3
Priority – Top
Enhance demo (including UX/UI) of GenAI evidence review capability to drive sales.
1. Enhance Demo for Automated Evidence Review Capability (including UX/UI) (1 of 6)
1.1 Enhance Demo
(Not Started)
1.1 Improve UX and look/feel of existing evidence reviewer application demo (P1)
  1.1.1 Add feature for side-by-side AI and third-party response comparison (P1)
  1.1.2 Add feature for automated evidence input classification (P2)
  1.1.3 Speed upload times from ~5 minutes to <5 seconds by procuring separate OpenAI instance (P3)
Copywrite @ 2024 Deloitte Development LLC. All rights reserved.
MILESTONES/FEATURES
Draft
For Discussion Purposes Only
Notes: Too much whitespace

## Slide 4
Priority – High
Enhance capability to more reliably answer questions about third party evidence, allowing analysts to save time and avoid errors during evidence review.
2. Enhance Automated Evidence Review Capability (2 of 6)
2.1 Enhance Capability to Accept Different Types of Evidence
(Completed)
2.2 Add Feedback Mechanism + Improve Response Readability
(Not Started)
2.2 Add testing and reporting features to help us efficiently iterate and improve the accuracy of the responses (P2)
    2.2.1 Add feature to natively collect feedback on response quality and display % confidence based on previously collected feedback for similar questions (P2)
    2.2.2 Add dashboard pane to summarize results with drilldowns for readability (P2)
2.1 Make sure GenAI model accepts the following commonly seen types of security evidence (P1):
  2.1.1 SOC 2 Type II Audit Report (P1)
  2.1.2 Penetration Test Report (P2)
  2.1.3 Vulnerability Scan Report (P2)
  2.1.4 Privacy Policy (P2)
  2.1.5 Access Control Policy (P2)
  2.1.6 Password Management Policy (P2)
  2.1.7 Data Retention and Destruction Policy (P2)
  2.1.8 Encryption Policy (P2)
    2.1.9 Incident Response Policy (P2)
    2.1.10 Business Continuity Management and/or Disaster Recovery Policy (P2)
    2.1.11 Third Party Risk Management Policy (P2)
    2.1.12 Vulnerability Management Policy (P2)
    2.1.13 SDLC Documentation (P2)
    2.1.14 ISO 27001 Certificate (P2)
    2.1.15 ISO 27001 Statement of Applicability (P2)
Copywrite @ 2024 Deloitte Development LLC. All rights reserved.
MILESTONES/FEATURES
Draft
For Discussion Purposes Only

## Slide 5
Priority – High
Enhance capability to more reliably answer questions about third party evidence, allowing analysts to save time and avoid errors during evidence review.
2. Enhance Automated Evidence Review Capability (continued) (3 of 6)
2.3 Improve Accuracy Threshold for Different Evidence Types
(Not Started)
2.3 Increase accuracy of GenAI responses to >90% for each of the following commonly seen types of security evidence:
  2.3.1 SOC 2 Type II Audit Report (P2)
  2.3.2 Penetration Test Report (P3)
  2.3.3 Vulnerability Scan Report (P3)
  2.3.4 Privacy Policy (P3)
  2.3.5 Access Control Policy (P3)
  2.3.6 Password Management Policy (P3)
  2.3.7 Data Retention and Destruction Policy (P3)
  2.3.8 Encryption Policy (P3)
  2.3.9 Incident Response Policy (P3)
  2.3.10 Business Continuity Management and/or Disaster Recovery Policy (P3)
    2.3.11 Third Party Risk Management Policy (P3)
    2.3.12 Vulnerability Management Policy (P3)
    2.3.13 SDLC Documentation (P3)
    2.3.14 ISO 27001 Certificate (P3)
    2.3.15 ISO 27001 Statement of Applicability (P3)
Copywrite @ 2024 Deloitte Development LLC. All rights reserved.
MILESTONES/FEATURES
Draft
For Discussion Purposes Only

## Slide 6
Priority – High
GenAI model reliably assesses third parties' security controls (Pass/Fail/Not Applicable) and suggests follow up questions when necessary.
3. Automated Control Based Assessment (CBA) (4 of 6)
3.1 Add Features Supporting New Capability
(Not Started)
3.2 Improve Accuracy Threshold
(Not Started)
3.1 Add automated control-based assessment capability to existing evidence reviewer application (P1)
  3.1.1 Add feature where user uploads custom list of controls and controls are marked as pass/fail/not applicable with a citation based on engagement description, third party questionnaire responses and/or third party provided evidence (P1)
  3.1.2 Add feature to identify which controls require follow up questions before they can be assessed and reliably ask relevant, necessary, and sufficient follow up questions (P2)
  3.1.3 Add feature to natively collect feedback on response quality (P2)
  3.1.4 Add dashboard pane to summarize results with drilldowns for readability (P3)
Copywrite @ 2024 Deloitte Development LLC. All rights reserved.
MILESTONES/FEATURES
3.2 Increase accuracy of GenAI control assessments and relevance, necessity, and sufficiency of follow up questions to >90% (P2)
3.2.1 Randomly sample ~20 controls at a time from industry standard frameworks (e.g., NIST 800-53, SIG) and use to test automated CBA and follow up suggestion functionality (P3)
Draft
For Discussion Purposes Only

## Slide 7
Priority – High
GenAI makes reliable remediation recommendations for failed controls.
4. Automated Remediation Recommendations (5 of 6)
4.1 Add Features Supporting New Capability
(Not Started)
4.2 Improve Accuracy Threshold
(Not Started)
4.1 Add remediation recommendation capability to existing evidence reviewer and automated control-based assessment application (P1)
  4.1.1 Add feature to provide relevant, necessary, and sufficient remediation recommendations for each failed control, including compensating controls if applicable (P1)
  4.1.2 Add feature to generate a risk summary of the failed controls and the impact to the parent company due to controls gap (P2)
4.2 Increase relevance, necessity, and sufficiency of recommendations to >90% (P2)
Copywrite @ 2024 Deloitte Development LLC. All rights reserved.
MILESTONES/FEATURES
Draft
For Discussion Purposes Only

## Slide 8
Priority – High
Automation of COI process to reduce time taken to conduct conflict checks on assessments that are executed under managed services contracts
5. Conflict of Interest (COI) Initiation and Tracking (6 of 6)
5.1 Add Features Supporting New Capability
(Not Started)
5.2 Improve Accuracy Threshold
(Not Started)
5.1 Add COI check module to existing modules on the automated assessment application (P1)
  5.1.1 Add feature to capture relevant details about the legal entity name of the third party, head quarter address, associated LCSP/LEP names etc. (P1)
  5.1.2 Add feature to respond back to queries based on FAQ guidance (P1)
  5.1.3 Add feature to follow up with required stakeholders upon X days of non-responsiveness (P1)
  5.1.4 Add feature to maintain centralized tracking of status, incoming requests and COI expiration dates etc. (P1)
5.2 Increase accuracy of mapping stakeholders from DESC or other relevant internal platforms and accuracy in covering cross border entities and adherence to SLAs (P2)
Copywrite @ 2024 Deloitte Development LLC. All rights reserved.
MILESTONES/FEATURES
Draft
For Discussion Purposes Only

## Slide 9
Additional Automation Opportunities (not necessarily GenAI)
AI-Generated Risk Explanations/Engagement Descriptions
Automated Assessment Intake
Automated Quality Review
AI Chatbot for Third Parties to Minimize Email Back and Forth (Third Party HelpDesk)
Initiate inherent risk questionnaire (IRQ) requests to business owners
Confirm and review IRQ responses with business owners and confirm scoping over meeting
Submit & close IRQ and confirm vendor inherent risk rating
Send assessment questionnaire and conduct kick-off call
Review responses and documentation received from vendors and request additional follow ups
Conduct remote assessment call
Send action items pending from the assessment call to the vendor
Follow up with the vendor to close out all open action items and any clarification required
Review all evidences and documentation and prepare report
Address internal QA comments ​
Send deliverables for client QA​
Address client QA comments​
Conduct an assessment close-out meeting with client stakeholders ​
Address any feedback received from client stakeholders during close-out meeting​
Conduct a call with client and vendor to discuss remediation plan​
Coordinate with vendor for timeline closure of identified issues​
Review evidences shared by vendor on identified issues​
Prepare risk remediation report against identified issues​
Overall program management, including program tracking, assessment tracking, issue tracking, weekly management touchpoints and reporting
Copywrite @ 2024 Deloitte Development LLC. All rights reserved.
Priority – Low
Draft
For Discussion Purposes Only

## Slide 10
About Deloitte
Deloitte refers to one or more of Deloitte Touche Tohmatsu Limited, a UK private company limited by guarantee (“DTTL”), its network of member firms, and their related entities. DTTL and each of its member firms are legally separate and independent entities. DTTL (also referred to as “Deloitte
Global”) does not provide services to clients. In the United States, Deloitte refers to one or more of the US member firms of DTTL, their related entities that operate using the “Deloitte” name in the United States and their respective affiliates. Certain services may not be available to attest clients under the rules and regulations of public accounting. Please see www.deloitte.com/about to learn more about our global network of member firms.
Copyright © 2024 Deloitte Development LLC. All rights reserved.